Development Task Schedule

# Android

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Projected Completion Date** | **Lead** |
| Text and layouts scaling across devices (should not have anything defined in pixels) | February 9th – 16th (if needed) | Bonnie |
| Toggle switch for enable Tutors | February 9th | Danny |
| Web Services(getting all data from the database) | February 21st | James and Kenny |
| Academic Calendar Polish UI – make dates and description separate fields so they can be different sizes (bold) | February 21st | Danny |
| Tutor Categories and Event Category Pages – Implement and try to make like iPhone version | February 16th | Bonnie |
| Develop for 3.2 (Honeycomb) Tablet | March 1 | James and Kenny |
|  |  |  |

# iOS

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Projected Completion Date** | **Lead** |
| Search | February 16th | James |
| Obtain Subject Icons | February 16th | Will |
| Web Services(getting all data from the database) | February 9th | James |
| Calendar Icon Generation | February 21st | James |
| UI Cleanup  Different Options for Event Sorting | February 21st | Will |
| Develop for iPad | March 1st | James/Will |
| Event Export to Calendar | March 1st | James/Will |